SPLENDORA HH4 DIGITAL PLATFORM

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Solution Architecture & Investment Proposal

Investment Value: >$10,000,000 USD

March 2026  |  Classification: Strictly Confidential  |  Version: 1.0

TABLE OF CONTENTS

Section 1  —  Executive Summary	3

Section 2  —  Why This Investment?	4

Section 3  —  Solution Architecture	6

Section 4  —  Functional Module Breakdown	12

Section 5  —  User Roles & Permission Matrix	14

Section 6  —  KPI Framework	15

Section 7  —  Business Case & Financial Model	18

Section 8  —  Phased Roadmap	22

Section 9  —  RFP & Vendor Selection	24

Section 10  —  Risk Mitigation	26

Section 11  —  Competitive Differentiation	27

SECTION 1: EXECUTIVE SUMMARY

The HH4 Digital Platform represents a transformational investment in Splendora's competitive positioning, delivering an integrated ecosystem of AI-driven real estate experiences that directly accelerates revenue, elevates brand equity, and creates a defensible moat in the Vietnam premium residential market.

| Hạng mục | Nội dung |
| --- | --- |
| Mục tiêu chiến lược | Xây dựng hệ sinh thái số tích hợp AI cho phân khúc BĐS cao cấp HH4 Splendora |
| Quy mô đầu tư | >$10,000,000 USD — bao gồm platform, AI engine, content, vận hành 3 năm |
| Sản phẩm cốt lõi | IVA Metaverse Showroom + Concierge 360° Resident App |
| Đối tượng phục vụ | Khách mua BĐS cao cấp, cư dân hiện hữu, đội ngũ sales & quản lý vận hành |
| Kiến trúc | Cloud-native, microservices, AI/ML pipeline, zero-trust security |
| Timeline | 18 tháng triển khai, Go-live Q3 2026, Full ROI dự kiến Year 3 |

SECTION 2: WHY THIS INVESTMENT?

2.1  Market Problems

❌  Showroom truyền thống không thể phục vụ khách hàng quốc tế và Việt kiều từ xa

❌  Quy trình bán hàng BĐS cao cấp còn phân mảnh, thiếu dữ liệu hành vi khách hàng

❌  Trải nghiệm cư dân sau bàn giao thiếu kết nối số, dẫn đến churn cao và NPS thấp

❌  Đối thủ cạnh tranh quốc tế đang tích hợp AI và metaverse vào quy trình bán hàng

❌  Thiếu nền tảng dữ liệu thống nhất để ra quyết định đầu tư và marketing chính xác

2.2  Market Opportunities

| Đòn bẩy | Giá trị tạo ra |
| --- | --- |
| AI-powered virtual showroom | Tăng qualified lead rate 3×, giảm cost per lead 40% |
| Metaverse & 3D tour | Tiếp cận khách quốc tế không giới hạn địa lý, tăng reach 5× |
| Concierge 360° app | Tăng resident retention 25%, tạo recurring revenue từ dịch vụ |
| Behavioral AI scoring | Tăng conversion rate sales từ 2% lên 6%, rút ngắn sales cycle 30% |
| Data monetisation | Mở ra B2B data partnerships, partner GMV >$2M năm 3 |

2.3  ROI Projection

| Metric | Giá trị |
| --- | --- |
| Total GTV (Gross Transaction Value) — portfolio HH4 | $250,000,000 USD |
| Baseline conversion rate (hiện tại) | 2.0% |
| Target conversion rate (với HH4 Platform) | 6.0% |
| Delta Revenue (incremental sales) | +$10,000,000 USD |
| Platform total cost (3 năm) | $10,500,000 USD |
| Concierge recurring revenue (3 năm) | $3,600,000 USD |
| Net ROI (Year 3) | +29% trên tổng đầu tư |

SECTION 3: SOLUTION ARCHITECTURE

3.1  Ecosystem Overview

The HH4 Platform is built as a cloud-native, AI-first ecosystem composed of two flagship product lines — the IVA Metaverse Showroom targeting pre-purchase journey optimisation, and the Concierge 360° Resident App governing post-handover lifecycle. Both share a unified data lake, AI/ML pipeline, and identity layer.

┌─────────────────────────────────────────────────────────────┐
│                  HH4 DIGITAL PLATFORM                      │
│                                                             │
│   ┌──────────────────┐       ┌───────────────────────┐     │
│   │  IVA METAVERSE   │       │   CONCIERGE 360°       │     │
│   │    SHOWROOM      │       │   RESIDENT APP         │     │
│   │  (Pre-purchase)  │       │   (Post-handover)      │     │
│   └────────┬─────────┘       └──────────┬────────────┘     │
│            │                            │                  │
│   ─────────┴────────────────────────────┴─────────────     │
│              UNIFIED AI / DATA PLATFORM                    │
│   ─────────────────────────────────────────────────────    │
│    Identity  │  Analytics  │  AI Engine  │  CRM/ERP       │
└─────────────────────────────────────────────────────────────┘

3.2  MODULE 1 — IVA Metaverse Showroom

An AI-powered, photorealistic 3D virtual showroom enabling prospects worldwide to explore HH4 units, interact with an intelligent virtual assistant, and progress through a guided discovery journey — fully tracked and scored by the behavioral AI engine.

Customer Journey Flow

| Stage | Tâm lý KH | Điểm chạm | Tính năng | KPI |
| --- | --- | --- | --- | --- |
| 1 · Awareness | Tò mò, khám phá | QR / Landing page / Social ad | 3D lobby entry, ambient tour | Entry Rate ≥ 35% |
| 2 · Exploration | Đánh giá, so sánh | Virtual floor plan, zone hotspot | AI tour guide, zone highlights | Zone Completion ≥ 60% |
| 3 · Engagement | Quan tâm cụ thể | Hotspot interaction, live chat | AI chat, document download | Hotspot Opens ≥ 4/session |
| 4 · Qualification | Cân nhắc nghiêm túc | Behavioral score alert | AI scoring, sales notification | Qualified Lead Rate ≥ 15% |
| 5 · Appointment | Sẵn sàng gặp sales | Booking widget in showroom | Calendar sync, reminder | Tour-booking Rate ≥ 8% |
| 6 · Decision | Chốt deal | VIP virtual consultation room | 1-on-1 video, e-signature | Conversion to Deposit ≥ 3% |

AI Behavioral Scoring Engine

| Signal | Weight | Threshold → Action |
| --- | --- | --- |
| Time-on-tour (minutes) | 20% | >8 min → qualify |
| Hotspot interactions | 15% | >5 → notify sales |
| Floor-plan downloads | 15% | Any → hot lead |
| Pricing page visits | 20% | >2 → high intent |
| Return visits within 7 days | 15% | ≥2 → priority lead |
| Live chat initiated | 10% | Any → immediate follow-up |
| Booking widget interaction | 5% | Any → urgent follow-up |

3.3  MODULE 2 — Concierge 360°

A super-app for HH4 residents delivering AI-powered service booking, smart home control, community engagement, loyalty rewards, and predictive maintenance — transforming the resident relationship from transactional to lifestyle partnership.

Resident Journey

| Stage | Kỳ vọng | Hành động | Tính năng | KPI |
| --- | --- | --- | --- | --- |
| 1 · Onboarding | Dễ dàng bắt đầu | Đăng ký, xác thực căn hộ | eKYC, profile setup wizard | Activation Rate ≥ 70% |
| 2 · Discovery | Khám phá tiện ích | Browse services, AI recommendation | Personalised feed, service catalogue | First Interaction ≤ 48h |
| 3 · Usage | Tiện lợi, đáng tin cậy | Đặt dịch vụ, thanh toán | One-tap booking, digital wallet | Booking Frequency ≥ 3×/month |
| 4 · Smart Living | Kiểm soát thông minh | Điều khiển smarthome, tiết kiệm NL | IoT dashboard, energy analytics | Smart Home Usage ≥ 50% |
| 5 · Community | Kết nối hàng xóm | Tham gia sự kiện, diễn đàn | Event RSVP, community board | Event Participation ≥ 25% |
| 6 · Advocacy | Giới thiệu bạn bè | Chia sẻ, referral | Loyalty points, referral engine | Advocacy Conversion ≥ 5% |

AI Concierge Engine

The AI Concierge Engine uses a multi-modal LLM backbone (fine-tuned on Vietnamese real-estate and property-management domain data) to deliver: proactive service recommendations, predictive maintenance scheduling, natural-language service requests via voice/chat, real-time sentiment analysis from feedback loops, and cross-sell partner offers matched to resident lifestyle profiles.

3.4  Platform Infrastructure

| Layer | Technology Stack | Notes |
| --- | --- | --- |
| Frontend — Web | React 18, TypeScript, WebGL/Three.js, WebXR | PWA, SSR, <2s load time |
| Frontend — Mobile | React Native (iOS/Android), Expo | Offline-first, biometric auth |
| Frontend — VR/AR | Unity 2023 (WebGL build), A-Frame | Browser-native, no plugin |
| Backend — API | Node.js / FastAPI microservices, GraphQL | OpenAPI 3.1 spec |
| Backend — Orchestration | Kubernetes (GKE), Istio service mesh | Auto-scaling, zero-downtime |
| Data — Storage | PostgreSQL, Redis, MongoDB Atlas | Multi-region replication |
| Data — Lake | BigQuery, Apache Kafka, dbt | Real-time + batch pipelines |
| AI/ML | Vertex AI, TensorFlow, LangChain, GPT-4o | Fine-tuned VN domain models |
| DevOps | GitHub Actions, ArgoCD, Terraform | GitOps, IaC |

3.5  Security Architecture

| Layer | Control | Standard / Tool |
| --- | --- | --- |
| Network | WAF, DDoS protection, private VPC | Cloudflare, GCP VPC |
| Network | Zero-trust network access | BeyondCorp / Tailscale |
| Application | OAuth 2.0 + PKCE, MFA, biometric | Auth0 / Firebase Auth |
| Application | API rate limiting, input validation | Kong Gateway |
| Application | SAST/DAST in CI/CD pipeline | Snyk, OWASP ZAP |
| Data | AES-256 encryption at rest | GCP KMS |
| Data | TLS 1.3 in transit | Let's Encrypt / cert-manager |
| Data | PDPA / GDPR compliance, data minimisation | OneTrust, DPO oversight |
| Monitoring | SIEM, anomaly detection, SOC alerts | Google Chronicle, PagerDuty |

SECTION 4: FUNCTIONAL MODULE BREAKDOWN

The matrix below maps all 20 core platform functions to the five product modules. ✅ = fully delivered within scope; ❌ = out of scope for this phase.

| Function | Marketing | Experience | Sales Enablement | Concierge & Service | Admin & Ops |
| --- | --- | --- | --- | --- | --- |
| 3D Virtual Showroom | ✅ | ✅ | ✅ | ❌ | ❌ |
| AI Virtual Tour Guide | ✅ | ✅ | ✅ | ❌ | ❌ |
| Behavioral Lead Scoring | ✅ | ❌ | ✅ | ❌ | ✅ |
| CRM Integration | ❌ | ❌ | ✅ | ❌ | ✅ |
| Live Video Consultation | ❌ | ✅ | ✅ | ❌ | ❌ |
| E-Signature & Contract | ❌ | ❌ | ✅ | ❌ | ✅ |
| Smart Home Dashboard | ❌ | ❌ | ❌ | ✅ | ❌ |
| Service Booking Engine | ❌ | ❌ | ❌ | ✅ | ✅ |
| Digital Wallet / Payments | ❌ | ❌ | ❌ | ✅ | ✅ |
| Loyalty & Rewards | ✅ | ❌ | ❌ | ✅ | ✅ |
| Community & Social Feed | ❌ | ✅ | ❌ | ✅ | ❌ |
| Event Management | ✅ | ✅ | ❌ | ✅ | ✅ |
| AI Chatbot (Vietnamese NLP) | ✅ | ✅ | ✅ | ✅ | ❌ |
| Push Notifications | ✅ | ❌ | ✅ | ✅ | ✅ |
| Analytics Dashboard | ✅ | ❌ | ✅ | ✅ | ✅ |
| Partner Marketplace | ❌ | ❌ | ❌ | ✅ | ✅ |
| Predictive Maintenance Alerts | ❌ | ❌ | ❌ | ✅ | ✅ |
| Multi-language (EN / VI / ZH) | ✅ | ✅ | ✅ | ✅ | ❌ |
| Role-Based Access Control | ❌ | ❌ | ❌ | ❌ | ✅ |
| Audit Log & Compliance Reporting | ❌ | ❌ | ❌ | ❌ | ✅ |

SECTION 5: USER ROLES & PERMISSION MATRIX

| Permission | Guest | Registered | VIP Member | Sales / Mktg | Admin |
| --- | --- | --- | --- | --- | --- |
| Browse 3D Showroom | ✅ | ✅ | ✅ | ✅ | ✅ |
| Download Floor Plans | ❌ | ✅ | ✅ | ✅ | ✅ |
| Request Pricing Sheet | ❌ | ✅ | ✅ | ✅ | ✅ |
| Book Physical Tour | ❌ | ✅ | ✅ | ✅ | ✅ |
| VIP Exclusive Areas | ❌ | ❌ | ✅ | ✅ | ✅ |
| Access Lead Dashboard | ❌ | ❌ | ❌ | ✅ | ✅ |
| Manage Listings | ❌ | ❌ | ❌ | ✅ | ✅ |
| View Analytics | ❌ | ❌ | ❌ | ✅ | ✅ |
| Service Booking (Concierge) | ❌ | ✅ | ✅ | ❌ | ✅ |
| Smart Home Control | ❌ | ✅ | ✅ | ❌ | ✅ |
| Community Access | ❌ | ✅ | ✅ | ❌ | ✅ |
| Loyalty Redemption | ❌ | ✅ | ✅ | ❌ | ✅ |
| Partner Marketplace | ❌ | ✅ | ✅ | ❌ | ✅ |
| User Management | ❌ | ❌ | ❌ | ❌ | ✅ |
| System Configuration | ❌ | ❌ | ❌ | ❌ | ✅ |
| Audit Log Access | ❌ | ❌ | ❌ | ❌ | ✅ |
| Export Data | ❌ | ❌ | ❌ | ✅ | ✅ |

SECTION 6: KPI FRAMEWORK

6.1  KPI Funnel — IVA Metaverse Showroom

| Stage | KPI Name | Definition | Target |
| --- | --- | --- | --- |
| Awareness | Entry Rate | % of ad/landing page visitors who enter the virtual showroom | ≥ 35% |
| Awareness | Start-tour Rate | % of entrants who begin the guided AI tour | ≥ 60% |
| Exploration | Zone Completion Rate | % of tours completing ≥ 3 distinct zones | ≥ 60% |
| Exploration | Hotspot Opens | Avg. number of hotspot interactions per session | ≥ 4 |
| Qualification | Qualified Lead Rate | % of sessions scoring above AI threshold | ≥ 15% |
| Appointment | Tour-booking Rate | % of qualified leads booking a physical or virtual appointment | ≥ 8% |
| Appointment | Show-up Rate | % of booked appointments that are attended | ≥ 75% |
| Appointment | Appointment Set Rate | % of sessions resulting in confirmed next step | ≥ 10% |
| Decision | Shortlist Rate | % of appointments resulting in unit shortlisting | ≥ 30% |
| Decision | Reserve Intent | % of shortlisted prospects expressing reservation intent | ≥ 20% |
| Decision | Conversion to Deposit | % of showroom entrants ultimately placing a deposit | ≥ 3% |

6.2  KPI Funnel — Concierge 360°

| Stage | KPI Name | Definition | Target |
| --- | --- | --- | --- |
| Onboarding | App Awareness Rate | % of residents aware of the Concierge app at handover | ≥ 90% |
| Onboarding | Account Activation Rate | % of eligible residents completing account setup | ≥ 70% |
| Onboarding | Profile Completion Rate | % of activated accounts completing full profile | ≥ 65% |
| Discovery | AI First Interaction Rate | % of activated users who interact with AI Concierge within 48h | ≥ 60% |
| Usage | Monthly Active Resident Rate (MAR) | % of residents active in the app in a calendar month | ≥ 55% |
| Usage | Service Booking Frequency | Avg. number of service bookings per resident per month | ≥ 3× |
| Usage | Payment Completion Rate | % of initiated service bookings completed with payment | ≥ 85% |
| Smart Living | Smart Home Usage Rate | % of residents using IoT/smart home features monthly | ≥ 50% |
| Smart Living | AI Recommendation Rate | % of service bookings initiated by AI recommendation | ≥ 30% |
| Community | Event Participation Rate | % of residents RSVPing to ≥ 1 community event per quarter | ≥ 25% |
| Community | Community Engagement Rate | % of residents posting/commenting on community board monthly | ≥ 20% |
| Loyalty | Loyalty Point Earn Rate | % of monthly actives earning loyalty points | ≥ 70% |
| Loyalty | Redemption Rate | % of earned points redeemed within 90 days | ≥ 40% |
| Loyalty | Cross-service Adoption Rate | % of residents using ≥ 3 distinct service categories | ≥ 35% |
| Partner | Partner GMV | Gross merchandise value transacted via partner marketplace | ≥ $2M Y3 |
| Retention | Resident Retention Rate | % of residents renewing / not selling within 24 months | ≥ 85% |
| Retention | Churn Rate | Monthly app churn (deactivations / active base) | ≤ 3% |
| Satisfaction | NPS | Net Promoter Score from quarterly resident survey | ≥ 60 |
| Advocacy | Repeat Service Rate | % of residents booking same service category ≥ 2× in a month | ≥ 50% |
| Advocacy | Advocacy Conversion Rate | % of residents who refer ≥ 1 new prospect (sales or services) | ≥ 5% |
| AI Quality | AI Satisfaction Score | Avg. user rating of AI Concierge interactions (1–5) | ≥ 4.2 |

SECTION 7: BUSINESS CASE & FINANCIAL MODEL

7.1  Investment Summary

| Component | Cost (USD) | Timeline | Owner | Notes |
| --- | --- | --- | --- | --- |
| Platform Development (IVA + Concierge) | $5,200,000 | M1–M12 | Technology Partner | Fixed-price contract |
| 3D Content & Metaverse Assets | $1,800,000 | M3–M10 | Creative Agency | Photorealistic renders |
| AI/ML Model Training & Fine-tuning | $800,000 | M6–M15 | AI Vendor | Vietnamese NLP |
| Infrastructure (3-year cloud) | $1,200,000 | Ongoing | Internal DevOps | GCP enterprise |
| Operations & Support (Year 1–3) | $1,000,000 | Ongoing | Splendora IT | SLA-backed support |

7.2  Revenue Model

Stream 1: Sales Acceleration Revenue

| Metric | Value |
| --- | --- |
| Incremental units sold per year (vs baseline) | +12 units |
| Average unit price | $800,000 |
| Gross incremental revenue (Year 1) | $9,600,000 |
| Commission / margin contribution (5%) | $480,000 |

Stream 2: Concierge Recurring Revenue

| Revenue Item | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Subscription fee (residents) | $180,000 | $360,000 | $540,000 |
| Partner commission (GMV 10%) | $80,000 | $300,000 | $600,000 |
| Premium service upsell | $60,000 | $200,000 | $400,000 |
| Advertising / sponsorship | $20,000 | $100,000 | $250,000 |
| Total | $340,000 | $960,000 | $1,790,000 |

Stream 3: Brand Premium & Land Value Uplift

| Metric | Estimate |
| --- | --- |
| Price premium on HH4 units with digital showroom | +3–5% |
| Land / project valuation uplift | +$15,000,000 |
| Future development cost reduction (data-driven) | -8% per sqm |

7.3  5-Year Financial Projection

| Line Item | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Platform Investment (capex) | ($7,800K) | ($1,200K) | ($1,000K) | ($800K) | ($800K) |
| Sales Delta Revenue | $0 | $4,800K | $9,600K | $11,200K | $12,800K |
| Concierge Recurring Revenue | $340K | $960K | $1,790K | $2,400K | $3,100K |
| Brand Premium / Valuation | $0 | $5,000K | $10,000K | $10,000K | $10,000K |
| Net Cash Flow | ($7,460K) | $9,560K | $20,390K | $22,800K | $25,100K |
| Cumulative Cash Flow | ($7,460K) | $2,100K | $22,490K | $45,290K | $70,390K |
| ROI (cumulative) | -100% | +28% | +207% | +476% | +800% |

7.4  Cost Breakdown by Phase

| Phase | Line Item | Cost (USD) |
| --- | --- | --- |
| Phase 1: Foundation (M1–M6) | Architecture design, cloud infra setup, core API | $2,100,000 |
| Phase 1: Foundation (M1–M6) | IVA 3D base build (lobby + 3 zones) | $1,400,000 |
| Phase 2: Core Build (M7–M12) | IVA full feature completion + AI integration | $2,800,000 |
| Phase 2: Core Build (M7–M12) | Concierge 360° MVP (booking, smart home, chat) | $1,900,000 |
| Phase 3: Launch & Scale (M13–M18) | AI fine-tuning, analytics, partner integrations | $1,300,000 |
| Phase 3: Launch & Scale (M13–M18) | QA, security audit, load testing, go-live | $500,000 |
| Contingency (10%) | Risk buffer across all phases | $1,000,000 |

7.5  Sensitivity Analysis

| Scenario | Conversion Rate | Concierge MAR | Year 3 Net Revenue | 3-Year ROI |
| --- | --- | --- | --- | --- |
| 🐻 Bear Case | 3.5% (vs 2% base) | 40% adoption | $12,500,000 | +19% |
| 📊 Base Case | 6.0% (vs 2% base) | 55% adoption | $22,490,000 | +114% |
| 🐂 Bull Case | 8.5% (vs 2% base) | 72% adoption | $34,200,000 | +225% |

SECTION 8: PHASED ROADMAP

| Phase | Months | Key Deliverables | Budget | KPI Targets |
| --- | --- | --- | --- | --- |
| Phase 1 Foundation | M1–M6 | • Cloud infra & DevOps • Core API gateway • IVA lobby + 3 zones • Design system | $3,500,000 | • Dev environment live M2 • First zone demo M5 • Security audit pass M6 |
| Phase 2 Core Build | M7–M12 | • IVA full 6-zone completion • AI scoring engine v1 • Concierge MVP • CRM integration | $4,700,000 | • Soft launch IVA M10 • Concierge beta M11 • 100 test users M12 |
| Phase 3 Launch & Scale | M13–M18 | • AI fine-tuning (VN NLP) • Full Concierge launch • Partner marketplace • Analytics v2 | $1,800,000 | • IVA Entry Rate ≥35% M14 • Concierge MAR ≥40% M16 • Full go-live M18 |

Key Milestones Timeline

[M0]  Project kickoff, vendor onboarding, architecture sign-off

[M2]  Cloud infrastructure live, CI/CD pipelines operational

[M5]  IVA Showroom Zone 1 demo ready for stakeholder review

[M8]  AI Behavioral Scoring Engine v1 integrated into IVA

[M10]  IVA Soft Launch — internal sales team testing

[M11]  Concierge 360° Beta — 50 resident pilot group

[M14]  IVA Public Launch — marketing campaigns activated

[M16]  Concierge Full Launch — all HH4 residents onboarded

[M18]  Platform fully operational — all KPIs tracked, SOC active

SECTION 9: RFP & VENDOR SELECTION

9.1  Vendor Evaluation Scorecard

| Criterion | Weight | Sub-criteria | Scoring (1–5) | Max Points |
| --- | --- | --- | --- | --- |
| Technical Capability | 30% | AI/ML maturity, cloud-native, 3D/WebGL, mobile | 1–5 per sub | 30 |
| Vietnamese Market Experience | 20% | Local projects, VN NLP, regulatory knowledge | 1–5 per sub | 20 |
| Financial Stability | 15% | 3-year audited P&L, bank guarantee capacity | 1–5 per sub | 15 |
| Delivery Track Record | 20% | On-time delivery %, reference projects, case studies | 1–5 per sub | 20 |
| Total Cost of Ownership | 15% | Licence model, support SLA, exit provisions | 1–5 per sub | 15 |

9.2  Mandatory Requirements

| Category | Technical Requirements | Commercial Requirements |
| --- | --- | --- |
| Security | ISO 27001 or SOC 2 Type II certified | Cyber liability insurance ≥ $5M |
| Performance | 99.9% uptime SLA, <3s global load time | Penalty clause: 5% fee per 0.1% breach |
| AI/Data | On-premise or VN data residency option | IP ownership transferable to Splendora |
| Integration | REST/GraphQL APIs, Salesforce CRM connector | 6-month source code escrow |
| Support | 24/7 NOC, <4h P1 response, Vietnamese-speaking | 3-year support contract minimum |

9.3  Contract Milestones & Payment Schedule

| Milestone | Month | Deliverable | Payment % |
| --- | --- | --- | --- |
| M0 — Contract Sign | M0 | Signed contract, project charter, team onboarding | 15% |
| M1 — Architecture | M1 | Technical architecture approved, infra live | 10% |
| M2 — Design Approved | M3 | UX/UI design system approved by Splendora | 10% |
| M3 — Alpha Build | M6 | IVA Zone 1–3 functional, Concierge wireframes | 15% |
| M4 — Beta Release | M10 | Full IVA beta, Concierge MVP, AI v1 integrated | 20% |
| M5 — UAT Pass | M13 | UAT sign-off by Splendora QA team | 10% |
| M6 — Go-Live | M18 | Public launch, all KPIs instrumented | 15% |
| M7 — Stabilisation | M21 | 90-day post-launch support, handover docs | 5% |

SECTION 10: RISK MITIGATION

| Rủi ro | Mức độ | Giải pháp giảm thiểu | Owner | Timeline |
| --- | --- | --- | --- | --- |
| Vendor delivery delay | 🔴 High | Milestone-based payments, 2nd vendor pre-qualified | PMO | Ongoing |
| AI quality insufficient (VN NLP) | 🟡 Medium | 3-month fine-tuning buffer, fallback to GPT-4o API | AI Lead | M8–M12 |
| Low resident adoption of Concierge app | 🟡 Medium | Gamification, onboarding concierge team, free trial | Product | M16+ |
| Data security breach | 🔴 High | ISO 27001, penetration tests, cyber insurance | CISO | Ongoing |
| Regulatory / PDPA non-compliance | 🟡 Medium | DPO appointed, OneTrust platform, legal review | Legal | M1 |
| 3D content quality below expectation | 🟡 Medium | Milestone review at Zone 1, dedicated QA artist | Creative Dir | M5 |
| Integration failure with existing CRM/ERP | 🟡 Medium | API contract testing, sandbox environment M2 | IT Arch | M2–M6 |
| Budget overrun | 🔴 High | 10% contingency reserve, change control board | CFO | Ongoing |
| Key staff attrition (vendor side) | 🟢 Low | Key-person clause in contract, knowledge transfer | PMO / HR | Ongoing |
| Market downturn affecting sales targets | 🟢 Low | Platform ROI modelled at Bear Case scenario | C-Suite | Annual review |

SECTION 11: COMPETITIVE DIFFERENTIATION

The matrix below benchmarks 12 key capability dimensions of the HH4 Platform against two competitive proxies — Competitor A represents the leading domestic PropTech platform; Market Average represents the typical Vietnam luxury developer digital offering.

| Capability | HH4 Platform | Competitor A | Market Average |
| --- | --- | --- | --- |
| 3D / Metaverse Showroom | ✅ Photorealistic WebGL, VR-ready | ⚠️ Basic 360° photos | ❌ Static images |
| AI Virtual Guide | ✅ Vietnamese NLP, custom-trained | ⚠️ Rule-based chatbot | ❌ None |
| Behavioral Lead Scoring | ✅ Real-time ML pipeline | ⚠️ Manual scoring | ❌ None |
| Live Video Consultation | ✅ In-platform, recorded | ✅ 3rd-party Zoom link | ⚠️ Phone only |
| Concierge / Resident App | ✅ Super-app with IoT | ⚠️ Basic maintenance app | ❌ None |
| Smart Home Integration | ✅ Full IoT dashboard | ❌ Not available | ❌ None |
| Loyalty & Rewards Engine | ✅ Points, tiers, partner redemption | ⚠️ Basic referral only | ❌ None |
| Analytics & BI | ✅ Real-time, multi-source | ⚠️ Monthly reports | ⚠️ Basic CRM reports |
| Multi-language Support | ✅ EN / VI / ZH | ⚠️ EN / VI only | ⚠️ VI only |
| Data Sovereignty | ✅ VN data residency | ⚠️ SG-based | ❌ Not specified |
| Security Certification | ✅ ISO 27001 + SOC 2 required | ⚠️ ISO 27001 only | ❌ None |
| Open API / Ecosystem | ✅ GraphQL + REST, partner SDK | ⚠️ Limited webhooks | ❌ Closed system |

Conclusion: The HH4 Platform is the only solution in the Vietnam market delivering a fully integrated, AI-first, metaverse-grade real estate experience combining pre-purchase journey optimisation with post-handover resident lifecycle management. This constitutes a durable competitive moat for Splendora's premium positioning.